## Slide 1
AI Model SDLC Lifecycle Management
Automated Request-to-Deployment Pipeline with Gemma 4 Consolidation Strategy
AI Governance | April 2026 Building on Derek Feng's Lifecycle Framework (Feb 2026)
4 Data Centers 10 GPU Chassis 10 Distinct Models 80 GPU Chips 5 Strategic Slots ~40 Chips Freeable
SS&C Technologies | AI Gateway | Confidential

## Slide 2
Enhanced Model Lifecycle: Jira-Driven Agent Automation
Derek Feng's lifecycle + automated request intake, GPU provisioning checks, and agent-assisted evaluation
Phase 1
Model Request
Jira ticket created
CRUD UI form + HuggingFace link
Phase 2
Agent Triage
Auto-assess feasibility
GPU check + license check
Phase 3
Legal Review
Human-in-loop approval
Apache/MIT/custom license review
Phase 4
Benchmark Eval
External + internal evals
MMLU, LiveCode, vibe check, HW perf
Phase 5
GPU Planning
Capacity + replacement
Which chips? What retires?
Phase 6
Deploy / Deprecate
Tiered rollout
Hot/Warm/Cold + sleep mode
Phase 7
Monitor & Retire
Ongoing governance
Usage metrics + deprecation
What's New vs Derek's Original Framework
Jira + Agent Intake
Request enters Jira (not email/Slack)
Agent auto-triages: license, GPU fit, benchmark data
CRUD UI for simple request/status tracking
GPU Auto-Check
Agent checks available GPU chips across 4 DCs (80 chips, 10 chassis)
Auto-calculates if model fits current capacity
Identifies what can be retired to make room
Legal as CRUD Workflow
Legal review is human-in-the-loop (not skippable)
But it's a simple CRUD approval workflow
Apache 2.0 = fast-track; custom = full review
SS&C Technologies | AI Gateway | Confidential

## Slide 3
Current GPU Inventory: 4 Data Centers, 80 Chips (10 Chassis)
us-kc1 (24 chips)
GPU
C#
Chips
Model
H100
C1
2
Llama3.1-8B
H100
C1
4
Llama3.1-70B
H100
C1
2
all-mpnet-base-v2
H200
C2
4
Llama3.3-70B
H200
C2
4
Qwen3-30B-A3B
H200
C3
6
Qwen2.5-VL-32B
H200
C3
2
Available
us-sl (24 chips)
GPU
C#
Chips
Model
H100
C1
2
Llama3.1-8B
H100
C1
4
Llama3.1-70B
H100
C1
2
all-mpnet-base-v2
H200
C2
4
Llama3.3-70B
H200
C2
4
Qwen3-30B-A3B
H200
C3
6
Qwen2.5-VL-32B
H200
C3
2
Available
uk-london (16 chips)
GPU
C#
Chips
Model
H200
C1
8
Kimi K2 Thinking
H200
C2
1
all-mpnet-base-v2
H200
C2
1
qwen3-embed-8b
H200
C2
2
Parakeet Voice
H200
C2
4
Qwen3-VL-235B
uk-whales (16 chips)
GPU
C#
Chips
Model
H200
C1
8
Kimi K2 Thinking
H200
C2
1
all-mpnet-base-v2
H200
C2
1
qwen3-embed-8b
H200
C2
2
Parakeet Voice
H200
C2
4
Qwen3-VL-235B
The 5 Strategic Slots (from Derek's Minimalist Portfolio)
Reasoning
Complex logic, coding
Kimi K2 (UK) -> Gemma4?
Vision
OCR, image analysis
Qwen3-VL-235B (UK) Qwen2.5-VL-32B (US)
Workhorse
RAG, chat, summarization
Llama3.3-70B (US)
Edge
High-volume extraction
Llama3.1-8B (US)
Embedding
Vector search
all-mpnet / qwen3-embed
Each chassis = 8 chips | US sites mirror each other | UK sites mirror each other | 4 chips available per US site
SS&C Technologies | AI Gateway | Confidential

## Slide 4
Gemma 4 31B-it: One Model, Multiple Slots
google/gemma-4-31B-it | 30.7B params (dense) | 256K context | Text + Vision + Video | Apache 2.0 | Thinking mode
Model Specs
30.7B parameters (dense, all active)
256K token context window
Multimodal: text + image + video (60s)
Native function calling + thinking mode
Apache 2.0 license (legal fast-track)
Hybrid attention (local + global)
~4 H200 chips (BF16) or ~2 chips (INT8)
140+ languages, 35 optimized
Benchmark Performance vs Current Fleet
Benchmark
Gemma4 31B
Llama3.3 70B*
Qwen3 30B*
Gemma3 27B
MMLU Pro
85.2%
~70%
~72%
67.6%
AIME 2026 (math)
89.2%
~25%
~30%
20.8%
GPQA Diamond
84.3%
~45%
~50%
42.4%
LiveCodeBench v6
80.0%
~35%
~40%
29.1%
MMMU Pro (vision)
76.9%
N/A
N/A
N/A
256K context
Yes
128K
128K
128K
* Llama3.3/Qwen3 benchmarks estimated from public data - internal eval required to confirm
Consolidation Hypothesis: 4 Slots, 1 Model (US + UK)
Workhorse (US)
Replaces Llama3.3+3.1-70B
31B vs 70B but benchmarks suggest parity or better = fewer chips per instance
16 chips (4+4 x2)
Vision (US)
Replaces Qwen2.5-VL-32B
Gemma4 native vision (MMMU Pro: 76.9%) = no separate vision model
12 chips (6 x2)
Reasoning (US)
Replaces Qwen3-30B-A3B
Gemma4 thinking mode vs Qwen3 MoE (3B active) = eval needed
8 chips (4 x2)
Reasoning (UK)
Replaces Kimi K2 Thinking
K2 uses 8 chips/site (16 total) Gemma4 31B = ~4 chips total = massive savings, eval quality
12 chips (16->4)
SS&C Technologies | AI Gateway | Confidential

## Slide 5
Capacity Impact: What Gemma 4 Consolidation Could Free Up
Current Allocation (All 4 Sites = 80 chips)
Model
Chips
GPU
Role
Llama3.1-8B-Instruct
4
H100
Edge (US only)
Llama3.1-70B-Instruct
8
H100
Legacy workhorse (US)
Llama3.3-70B-Instruct
8
H200
Workhorse (US)
Qwen3-30B-A3B
8
H200
Reasoning MoE (US)
Qwen2.5-VL-32B-Instruct
12
H200
Vision (US)
Kimi K2 Thinking
16
H200
Reasoning (UK)
Qwen3-VL-235B (UK)
8
H200
Vision large (UK)
Embeddings + Voice + Avail
16
Mixed
Infra (all sites)
After Gemma 4 Consolidation (Projected)
Model
Chips
GPU
Impact
Gemma4-31B (US x2)
8
H200
Workhorse+Vision+Reas
Gemma4-31B (UK x2)
4
H200
Reasoning (replaces Kimi)
Qwen3-VL-235B (UK)
8
H200
Vision large (UK)
Llama3.1-8B + Embed + Voice
20
Mixed
Edge + Infra (retain)
Freed capacity
~40 chips
Mixed
New models / scale
Retired
US: Llama3.1-70B(8)+3.3-70B(8)+VL-32B(12)+Qwen3-30B(8)=36 | UK: Kimi K2(16) = 52 chips total
Added
Gemma4-31B: US 2x4=8 chips + UK 2x2=4 chips = 12 chips total
Net freed
~40 chips across all sites (52 retired - 12 added) = 50% of fleet capacity for new models or savings
All projections require internal benchmark validation. Chip counts are estimates based on BF16 deployment.
SS&C Technologies | AI Gateway | Confidential

## Slide 6
Model Request Workflow: Jira + Agent + Human-in-the-Loop
CRUD Request UI (Simple Web Form)
1. Model Name / Size (e.g., google/gemma-4-31B-it)
2. HuggingFace Link (auto-fetches model card)
3. Requested By / Team / Business Unit
4. What model is it replacing? (dropdown of current fleet)
5. Business Case (free text)
6. Priority: Standard / Expedited
7. Target Environment: US-PROD / UK-PROD / Both
8. GPU Preference: H100 / H200 / Any
Submit creates Jira ticket in AITOOLS project (jira.ssnc-corp.cloud/projects/AITOOLS). Agent picks up ticket automatically.
Agent Auto-Triage (What Happens Next)
1. License Check
Agent reads HuggingFace model card. Apache 2.0 / MIT = auto-approve. Custom license = flag for Legal review.
2. GPU Fit Check
Agent queries current GPU inventory. Calculates VRAM needed (BF16 vs INT8). Identifies available chips across all DCs.
3. Replacement Analysis
If replacing existing model: - Compare benchmarks (>5% improvement?) - Calculate chip delta (net free / net cost) - Flag if replacement frees capacity
4. Auto-Recommendation
Agent posts assessment to Jira ticket: - PROCEED (meets all checks) - REVIEW (Legal or capacity concern) - REJECT (insufficient justification)
SS&C Technologies | AI Gateway | Confidential

## Slide 7
Deployment Tiers & vLLM Sleep Mode
Hot Tier
Primary GPUs (FP16/BF16)
Speed: ~50 tok/s
Active production models with real-time traffic
Example: Current fleet models
Warm Tier
Older HW / INT4 quantized
Speed: ~15 tok/s
Legacy models still needed by some teams
Example: Models being deprecated
Cold Tier
CPU Offloading / vLLM Sleep
Speed: 30-60s load*
Archived models available on-demand
Example: Retired but accessible
vLLM Sleep Mode: Game-Changer for Cold Tier
Two Sleep Levels
Level 1: Offload weights to CPU RAM, discard KV cache
- Wake time: 0.1-0.8s (small) / 3-6s (large models)
- Best for frequent model switching
Level 2: Discard weights + KV, keep only buffers in CPU
- Wake time: 0.8-2.6s (reload from disk)
- Best for many models, limited RAM
Impact on Lifecycle
Model switching: from 2+ minutes to <10 seconds
Legacy support: delegate fraction of GPUs to cold tier
API-driven: curl -X POST localhost:8002/sleep?level=2
Wake on demand: curl -X POST localhost:8001/wake_up
Deprecation timeline: Day 60 legacy to Day 365+ retired
= much longer tail support without burning hot GPU chips
* vLLM sleep mode could reduce cold tier load penalty to single digits
SS&C Technologies | AI Gateway | Confidential

## Slide 8
Example: Gemma 4 31B Request Through the Pipeline
Step 1: Request Filed
Model: google/gemma-4-31B-it (30.7B params)
Link: huggingface.co/google/gemma-4-31B-it
Replacing: Llama-70Bs + VL-32B (US) + Kimi K2 (UK)
Business case: 4-slot consolidation, ~40 chips freed
Step 2: Agent Triage
License: Apache 2.0 -> AUTO-APPROVED
GPU fit: 4 chips (BF16) per instance -> FITS in H200 C2
Benchmarks: MMLU Pro 85.2% vs Llama3.3 ~70% -> +15%
Recommendation: PROCEED (all checks pass)
Step 3: Legal Review
Apache 2.0 = fast-track (no custom license review needed)
Google DeepMind provenance = known entity
No data residency concerns (weights only, no training data)
Status: APPROVED (same day)
Step 4: Benchmark Eval
External: MMLU Pro 85.2%, LiveCodeBench 80%, GPQA 84.3%
Internal: vibe check, refusal rate, verbosity, unit tests
Hardware: TTFT, TPS @ batch 1 & 64 on H200
Delta vs current: >5% on all benchmarks -> APPROVED
Step 5: Execution Plan
Week 1
Deploy Gemma4 31B on 4 H200 chips (us-kc1 C2/C3)
Week 2
Run side-by-side with Llama3.3-70B (both models hot)
Week 3
Migrate traffic from Llama3.3 + VL to Gemma4
Week 4
Move Llama3.3 to Warm tier (INT4) Free 4 H200 chips
Week 6
Retire Llama3.1-70B to Cold (vLLM sleep) Free 4 H100 chips
Week 8
Evaluate Qwen3-30B replacement (reasoning eval)
SS&C Technologies | AI Gateway | Confidential

## Slide 9
Fleet-Wide Model Audit: Start the Process Across All Models
Every model in the fleet should go through the same evaluation pipeline. Gemma 4 is the first candidate, not the last.
Current Model
Chips Used
Strategic Slot
Consolidation Candidate
Action
Priority
Llama3.1-8B-Instruct
4 (US)
Edge
Gemma4 E4B (4.5B active)
Evaluate
P2
Llama3.1-70B-Instruct
8 (US)
Legacy Workhorse
Gemma4 31B
Replace (retire to cold)
P0
Llama3.3-70B-Instruct
8 (US)
Workhorse
Gemma4 31B
Replace (side-by-side first)
P0
Qwen3-30B-A3B
8 (US)
Reasoning
Gemma4 31B (thinking mode)
Evaluate head-to-head
P1
Qwen2.5-VL-32B-Instruct
12 (US)
Vision
Gemma4 31B (native vision)
Replace (eval vision quality)
P0
Qwen3-VL-235B (UK)
8 (UK)
Vision (Large)
Keep (235B >> 31B for quality)
Retain
N/A
Kimi K2 Thinking
16 (UK)
Reasoning (Large)
Gemma4 31B (thinking mode)
Replace (16->4 chips)
P0
all-mpnet-base-v2
8 (all)
Embedding
Keep (standard, no alternative)
Retain
N/A
qwen3-embeddings-8b
2 (UK)
Embedding
Keep (complements mpnet)
Retain
N/A
Parakeet Voice
4 (UK)
Voice/STT
Keep (unique modality)
Retain
N/A
P0 models: US (Llama3.1-70B + Llama3.3-70B + Qwen2.5-VL-32B = 28 chips) + UK (Kimi K2 = 16 chips) = 44 chips replaceable. Gemma4 31B needs ~12 chips total (8 US + 4 UK). Net freed: ~40 chips = 50% of fleet. Start benchmarks immediately.
SS&C Technologies | AI Gateway | Confidential

## Slide 10
Next Steps
This Week
File Gemma 4 31B request in AITOOLS Jira. Begin internal benchmark eval on H200. Verify current GPU inventory matches this deck (needs confirmation).
This Month
Build the CRUD request UI (simple web form -> AITOOLS Jira ticket). Deploy agent auto-triage for license, GPU fit, and benchmark checks.
Next Month
Side-by-side Gemma 4 vs Llama3.3-70B, Qwen2.5-VL-32B, and Kimi K2. Begin deprecation of Llama3.1-70B (move to warm, then cold via vLLM sleep).
Ongoing
Run every current model through the evaluation pipeline. Track capacity freed. Report monthly on GPU utilization and model performance. Legal workflow as CRUD - Apache 2.0 fast-track, custom = full review.
Key insight: Gemma 4 31B at 31B params appears to match or beat our 70B models across reasoning, coding, and vision. If benchmarks confirm, this is a significant capacity win. Start the process now.
SS&C Technologies | AI Gateway | Confidential